**Weekly Report for Week Ending 2-13-2015**

**Project - Ericsson**

                           Dominic Marks, Qianwen Yan, Scott Weninger, Weikang Yang

**Status Summary**

* Updated the MS project
* Complete the requirements part of project specification document

**Top Highlights**

* The team was able to meet up with the mentors and separately in the same week.
* The team complete the user stories and use case diagram.
* The mentor has shipped the Android phones to the team.

## Top Lowlights

## There still are some problem to run the code of Iperf3.

## The team had several meeting due to other classes and schedules not matching up for the meeting time.

## The arrival time of the shipping phones is unknown.

## Accomplishments vs. Plan

* Plan – Meet with mentors
  + Owner: Team
  + Status: Completed. Met with mentor at 8:00am on 2-09-2015.
* Plan – Have a group meeting to finish the Updated MS Project.
  + Owner: Team
  + Status: Complete. We had a group meeting at 9:00 am on 2-10-2015 and finished it.
* Plan – Have a group meeting to work on iPerf on Android
  + Owner: Team
  + Status: Complete. We had a group meeting at 9:00 am on 2-11-2015 and worked on it.
* Plan – Accomplish the requirements part of project specification document
  + Owner: Team
  + Status: Complete.
* Plan –Sign up for Midterm presentation
  + Owner: Team
  + Status: Incomplete.
* Plan –Have a meeting to talk about UI design
  + Owner: Team
  + Status: Incomplete.

# Goals for Next Week

* Complete the high level design part of project specification document by Tuesday, 2-17-2015
  + Owner:  Team
* Complete the activity diagram by Tuesday, 2-17-2015
  + Owner:  Team
* Complete the class diagram by Tuesday, 2-17-2015
  + Owner:  Team
* Complete the sequence diagram by Tuesday, 2-17-2015
  + Owner:  Team
* Prepare for the in-class project updates by Tuesday, 2-17-2015
  + Owner:  Team

**Risks**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Status | Risk | Owner | Probability/  Priority | Impact | Trigger | Recommendation/  Resolution |
| R001 | In Progress | The iperf3 might not be able to run in android | Team | Low | High |  | Study more from their website. |
| R002 | Pending | Having insufficient knowledge of Android Studio | Team | High | Might delay start of design |  | We will do extra research in our free time to learn these technologies |
|  |  |  |  |  |  |  |  |

**Issues**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | RID | Status | Issue | Owner | Due Date | Impact | Recommendation/  Resolution |
| I001 | R001 | In Progress | Getting iPerf to run on Android | Team | 2/10/15 | High | Getting the NDK to work. |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Success Indicator** | 1/30/2015 | 2/6/  2015 | 2/13/2015 | 2/20/2015 | 2/27/2015 | 3/6/2015 | 3/13/2015 | 3/20/2015 | 3/27/2015 | 4/3/2015 | 4/10/2015 | 4/17/2015 | 4/24/2015 | 5/1/2015 |
| Planned milestone events are being met | NA | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Budget is under control | NA | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Quality control results are within specifications | NA | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Change control process indicates minimal requests for change | NA | NA | OK |  |  |  |  |  |  |  |  |  |  |  |
| Project resources are being supplied per schedule and skill levels are adequate | NA | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Project team appears to be cohesive and reasonably happy | ok | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Users seem satisfied with progress of the work | NA | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Top management remains visibly supportive of the project goals | ok | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Third-party vendors are delivering quality items on schedule | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA |
| Risk events are under control and nothing unusual is appearing | ok | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Project training program is progressing according to plan | NA | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Relationships with support groups appear to have no identifiable issues | NA | NA | OK |  |  |  |  |  |  |  |  |  |  |  |